|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Group No** | **G54** | | | | | |  |
| **Project Title** | **StartUp Door Entrepreneurship Portal** | | | | | |  |
| **Supervisor’s Name** | **Dr. Samantha Mathara Arachchi** | | | | | |  |
| **Co-Supervisor’s Name** | **Ms Tharushika Perera** | | | | | |  |
| **Group Meeting Number** | **1** | **Date** | | **2021/07/25** | | |  |
| **Summary of work carried out during last two weeks** | | | | | | |  |
| **In this period we have started to implement the frontend and Backend of the Startup door and faced the Interim Presentation**   1. **Solve Problems in Backend in Client Side Functionalities** 2. **Fully integrated the PostgreSQL Database with Startup Door** 3. **Additional Functionality Integrations into Admin Panel** 4. **Implementing initial functions in the Chat System** 5. **The frontend of the Client dashboard is integrated into the System** | | | | | | |  |
| **Individual Contribution for last two weeks** | | | | | | |  |
| **W.P Pallewatta** | * **Finalize the Client Dashboard** * **Starting up Final Project report** * **Database design** * **Clinetside Backend development** | | | | | |  |
| **M.N.J Rathnayaka** | * **Develop real-time chat backend** * **Develop profile and membership** | | | | | |  |
| **D.T.Athukorala** | * **Finalize the service provider part** * **Finalize the SRS document** * **Creating tables in the database** | | | | | |  |
| **D. M. Samarasinghe** | * **Finalized the admin page** * **Created admins' statistics page frontend** * **Ongoing creating update account details section frontend in admin panel.** | | | | | |  |
| **R.P.P.B.Somarathna** | * **Finalize the service provider part** * **Finalize the SRS document** * **Database design** | | | | | |  |
| **Meeting outcomes** | | | | | | |  |
| * **Resolved Authorization problems in the Email Verification from the Service provider side** * **Some doubts being resolved in the Client’s dashboard Frontend** * **Discuss the missing Functionalities in the SRS report** * **Additional fumctiolities to be added in Admin’s side** | | | | | | |  |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | | |  |
| **W.P Pallewatta** | * **Implementing the client dashboard functionalities** * **Design the relevant tables in the database.** | | | | | |  |
| **R.P.P.B.Somarathna** | * **Implementing the plants and crops functionalities.** * **Upgrade the plants and crops questions field.** | | | | | |  |
| **M.N.J Rathnayaka** | * **Complete real-time chat** * **Backend integration in the System in both Client & Service providers** | | | | | |  |
| **D.T.Athukorala** | * **Implementing the technician functionalities.** * **Upgrade the technician panel with cards and Portfolio Panels** | | | | | |  |
| **D. M. Samarasinghe** | * **Finish the update profile section** * **Create UI in view messages and notifications.** * **Integrate functions with backend.** | | | | | |  |
| **Supervisor’s/ Co-Supervisor’s Remark (Through online Google form. Not need in this form)** | | | | | | |  |
|  | | | | | | |  |
| **Supervisor’s and Co- Supervisor’s opinion about the group progress (Through online Google form. Not need in this form)** | | | Satisfactory ☐ | | Unsatisfactory ☐ | |  |
| **Co-Supervisor’s** signature | | |  | | | |  |
| Supervisor’s signature | | |  | | | |  |
| **Any Other Notes (Email evidence/screenshot from supervisor)** | | | | | | |  |
|  | | | | | | |  |
| **Attendance of the group members** | | | | | | |  |
| **Student Name** | | | **Index No.** | | | **Signature** |  |
| **1) W.P Pallewatta** | | | **18001149** | | |  |  |
| **2) R.P.P.B.Somarathna** | | | **18001637** | | |  |  |
| **3) M.N.J Rathnayaka** | | | **18001335** | | |  |  |
| **4) D.T.Athukorala** | | | **18000177** | | |  |  |
| **5) D. M. Samarasinghe** | | | **18020674** | | |  |  |